Appendix B

Scope of Work and Project Requirements

# Project Overview

## Background and Purpose

The State of Delaware Department of Health and Social Services (DHSS), Division of Public Health (DPH), and the Office of Vital Statistics (OVS) seeks the hosting, and the maintenance and operation of the existing state-wide web-based Delaware Vital Events Registration System (DELVERS) application and database.

DHSS defines the “project” in Appendix B as the totality of contractor work and activities throughout the contract period, which is delineated by a set of project lifecycle phases.  The purpose of Appendix B is to define the project lifecycle and phases; define the project team organization and roles; define the project deliverables; and define the project requirements (business, functional and technical requirements).

## Project Lifecycle

The contractor shall organize and manage the project based on five distinct lifecycle phases: a Planning Phase, a Configuration and Customization Phase, a Testing and Deployment Phase, an Operations and Support Phase, and a Project Transition-Out Phase.  Each phase is represented by a set of mandatory deliverables and activities required by the contractor.

### Planning Phase

The Planning Phase includes all the mandatory deliverables and activities required by the contractor to proceed to the Configuration and Customization Phase:

- Schedule and conduct meetings with the project team to discuss the requirements; and finalize the format and content for each deliverable.

- Finalize contractor and stakeholder staffing for all project phases.

- Finalize subcontractor and/or vendor contracts, if applicable.

- Provide deliverable: Project Schedule.

- Provide deliverable: Change Management Plan.

- Provide deliverable: Continuity of Operations Plan.

- Provide deliverable: Interface Control Document(s).

- Provide deliverable: Architecture Network Diagram.

### Configuration and Customization Phase

The Configuration and Customization Phase includes all the mandatory deliverables and activities required by the contractor to proceed to the Testing and Deployment Phase:

- Schedule and conduct meetings with the project team to review the project status and schedule, and to discuss the deliverables and activities associated with this phase.

- Spin-up the cloud instance for the DELVERS application and database.

- Configure the product.

- Customize the product, if applicable (e.g., interfaces, data conversion, etc.).

- Update the Project Schedule.

- Provide deliverable: Training Plan.

- Provide deliverable: Test Plan.

- Provide deliverable: Product Deployment Plan.

### Testing and Deployment Phase

The Testing and Deployment Phase includes all the mandatory deliverables and activities required by the contractor to proceed to the Operations and Support Phase:

- Schedule and conduct meetings with the project team to review the project status and schedule, and to discuss the deliverables and activities associated with this phase.

- Implement the Test Plan.

- Implement the Training Plan.

- Implement the Product Deployment Plan.

- Update the Project Schedule.

- Provide deliverable: User Guide.

- Provide deliverable: Data Element Dictionary.

### Operations and Support Phase

The Operations and Support Phase includes all the mandatory deliverables and activities required by the contractor:

- Schedule and conduct meetings with the project team to review operations monitoring and quality control reports, issue tracking, and change control tracking.

- Implement the Continuity of Operations Plan.

- Implement Change Management Plan.

- Initiate Help Desk operations and incident management.

- Provide ongoing maintenance and support.

- Securely maintain all data and facilities.

### Project Transition-Out Phase

Upon termination of the contract, the contractor will provide a finalized copy of the Data Element Dictionary, and a copy of the database based on an agreed format and delivery method.

# Project Team

## Project Organization Chart

## DHSS and Stakeholder Contact Information

### DHSS

| Name / Role | Organization / Email | Phone |
| --- | --- | --- |
| Shonetesha Quail DHSS Executive Sponsor | Division of Public Health shonetesha.quail@delaware.gov | 302-424-7126 |
| To Be Determined DHSS Project Manager |  |  |
| Chip Finch DHSS Technical Manager | Information Resource Management alfred.finch@delaware.gov | 302-255-9256 |
| Maridelle Dizon DHSS Program Manager | Division of Public Health maridelle.dizon@delaware.gov | 302-744-4781 |
| To Be Determined DHSS Subject Matter Expert |  |  |
| Kalysia Chase DHSS IS Systems Support | Division of Public Health kalysia.chase@delaware.gov | 302-744-4787 |

## DHSS Roles

### Information Resource Management (IRM)

In support of the DHSS and Office of the Secretary - Administration, the mission of Information Resource Management (IRM) is to provide quality, efficient and cost-effective support in the management of technology resources.  IRM provides DHSS divisions with information technology planning and management, information technology purchasing, network telecommunications, and help desk services.  IRM is represented on the project team as the DHSS Project Manager, DHSS Technical Manager and MCI Coordinator.

### Department of Technology and Information (DTI)

The Department of Technology and Information (DTI) is the state’s central information technology (IT) organization.  DTI establishes and enforces the State’s IT policy and standards and provides enterprise technology services that enable other organizations to effectively fulfill their missions.  DTI does not participate in the project directly but is available to the Project Manager as necessary.

### DHSS Executive Sponsor

The DHSS Executive Sponsor represents DPH senior management and is responsible for the success of a project and provides sustainability, strategic planning, guidance and resources to the project team and DHSS Project Manager as necessary. The DHSS Executive Sponsor does not typically attend project meetings.

### DHSS Project Manager

The DHSS Project Manager serves as primary coordinator for all project phases, attends all project meetings, works with the Contractor Project Manager to maintain the project plan and schedule, ensures all IRM, DPH and other stakeholder staff attend meetings as necessary, and manages work assignments as required (e.g., review deliverables, perform testing, etc.).  The DHSS Project Manager will report to a Project Steering Committee made up of representative managers from the DPH, IRM and DTI. This Committee will meet monthly to review project status, progress, and issues. The Project Steering Committee will report to an Executive Sponsors group. The Executive Sponsors group will be made up of representatives from DHSS, DTI, OMB, and the Division. They will meet quarterly to discuss overall project status, progress and issues, risks, project management, funding, staffing, sponsor issues, stakeholder participation and tasks planned for the upcoming quarter.

### DHSS Program Manager

The DHSS Program Manager serves as primary business lead for all project phases on behalf of DPH, attends all project meetings, works with the project team to maintain the project plan and schedule, disseminates program information to the contractor as needed (e.g., business requirements, processes, workflows, forms, reports, etc.), and manages work assignments of program staff as required (e.g., review deliverables, perform testing, etc.).

### DHSS Subject Matter Expert (SME)

The DHSS Subject Matter Expert (SME) contributes program knowledge and information in all project phases, attends project meetings as required, and reports to the DHSS Program Manager.

### DHSS Information Systems Support Specialist (ISSS)

The DHSS Information Systems Support Specialist (ISSS) serves as the DPH liaison between program staff and IRM, and between program staff and contractor IT staff. The ISSS participates in all project phases, attends all project meetings, and ensures the business requirements are properly communicated to the contractor and that program staff understand DTI policies and standards, and contractor information system processes and data.  The ISSS reports to both the DHSS Technical Manager and DHSS Program Manager.

## Contractor Roles

### Contractor Project Manager

- The Contract Project Manager serves as the chief liaison to the DHSS Project Manager for all project phases and has authority to make day-to-day decisions, facilitates all contractor activities (e.g., application, database, financial, legal, training, etc.), facilitates all deliverables, maintains the project schedule; schedules, hosts and leads all project meetings; authors and distributes agendas, meeting notes and weekly status reports; and ensures contractor staff attend project meetings as necessary.  The Contractor Project Manager reports to the Contractor Project Director.

### Contractor Application Manager

- The Contract Application Manager facilitates all SaaS product configuration, documents and communicates systems-related issues and downtime, coordinates with the contractor’s Help Desk as necessary, attends all project meetings as required, and contributes knowledge and information to inform the authoring of deliverables (e.g., Project Plan and Schedule, Architecture Network Diagram, Test Plan, etc.).  The Contractor Application Manager reports to the Contractor Project Manager.

### Contractor Database Manager

- The Contract Database Manager develops and maintains the contractor’s databases, maintains data storage and retrieval systems, troubleshoots database issues, implements database recovery procedures and safety protocols, attends all project meetings as required, and contributes knowledge and information to inform the authoring of deliverables (e.g., Project Plan and Schedule, Data Conversion Plan, Interface Control Documents, Data Element Dictionary, etc.).  The Contractor Database Manager reports to the Contractor Project Manager.

### Contractor Training Manager

- The Contractor Training Manager develops and maintains training materials; schedules and conducts training sessions; communicates with users; attends all project meetings as required; and contributes knowledge and information to inform the authoring of deliverables (e.g., Project Plan and Schedule, Training Plan, etc.).  The Contractor Training Manager reports to the Contractor Project Manager.

# Project Deliverables

The following subsections define the requirements and minimum data content for each deliverable.  Section 1.0, Project Overview, stipulates which project phase the contractor will provide each deliverable.  During the project phases, each deliverable is formalized and submitted to DHSS separately as a standalone document and is updated throughout the project per the contractor’s Change Management Plan.  The Project Schedule, and Test Plan, are submitted to DHSS in Microsoft Excel format.  All other deliverables are submitted in Portable Document Format (PDF) format.

## Project Schedule

The contractor shall provide the Project Schedule in Microsoft Excel format and include task number, task description, assigned staff, task dependencies, task start and end dates, task duration, percentage completed, task completion date, and a project calendar depicting all tasks.  For the duration of the project, the contractor will deliver to DHSS weekly an updated Project Schedule.  The contractor will define tasks at a sufficient level to track the work assignments of contractor, DHSS, and stakeholder staff, which at a minimum includes deliverables, configuration, customization, data conversion, training, testing and deployment.  During the Operations and Support Phase, the Project Schedule will include issue resolution, change management, system downtime, or any other event or activity that requires tracking.

## Change Management Plan

The Contractor shall provide their Change Management Plan in PDF format and describe the change management process, both in terms of configuration and customization, define the method to request change, the process to rank and prioritize change requests (via a Configuration Control Board or equivalent), define the role of DPH, include a sample of any forms and artifacts used in the change management process (e.g., change request form, approval form, UAT, etc.), and list the project deliverables that will be updated (e.g., project schedule, test plan, approval form, user documentation, etc.).

## Continuity of Operations Plan

The contractor shall provide their Continuity of Operations Plan in PDF format and describe their backup and recovery process of applications and data; and describe their methods to ensure all essential laboratory operations and follow-up services are continued following a natural disaster, power outage, or any other event that impacts facilities, staffing, systems, or data.  The contractor shall identify any associated vendors, provide documentation of recovery procedures and testing, define the communication method for alerting DPH of a disaster or event requiring the execution of the Continuity of Operations Plan, and define the Service Level Agreement (SLA) time to return to operations following notification to DPH.

## Interface Control Document

The contractor shall provide a separate Interface Control Document for in PDF format for each required interface and include an overview and purpose of the interface, the technical requirements (e.g., interface method, ports, protocols), the data processing steps executed, the control report(s) for managing the interfaces, communication method, communication template, and communication SLA to advise DHSS staff and/or stakeholders regarding a processing outcome, and the message/file format and specifications.  The specifications will include a listing of field names, field descriptions, field attributes, field sizes, and valid values.

## Architecture Network Diagram

The contractor shall provide an Architectural Network Diagram in PDF format and depict the application and database servers, other contractor facilities if applicable, interfaces, DHSS users, and providers.  The diagram will clearly document the location of all servers and contractor facilities; and the diagram will clearly document the IP and port specifications.

## Training Plan

The contractor shall provide a Training Plan in PDF format that describes their approach to training, includes a curriculum to demonstrate all core system functionality (e.g., user login; application use and navigation; application configuration; user screens, and reports), and includes a copy of all training materials.

## Test Plan

The contractor shall provide a Test Plan in Excel format and document the test cases associated with unit and integrated testing.  The contractor is required to work with the DHSS Project Manager to identify the staff for testing, review the Test Plan with staff before testing begins, and facilitate one or more meetings with staff to execute the Test plan together.  The contractor shall include in the Test Plan the test cases for all core systems functionality associated with the baseline product (e.g., user login; application use and navigation; application configuration; user screens, and reports).  The Test Plan shall include test cases for DPH-specific configuration if applicable; and include test cases for all customization work if applicable.  The contractor shall include a narrative summary for each test case, and a series of steps to execute each test case.  Each test step shall include a narrative summary, user instructions for executing the test step, the expected outcome, the actual outcome, and testing notes.

## Product Deployment Plan

The contractor shall provide a Product Deployment Plan in PDF format and describe their approach to deployment, describe the method to communicate with DHSS and other stakeholders, include communication templates, and include a readiness checklist for facilities, environments, applications, databases, operations, and the Help Desk.  The contractor shall describe their method to monitor operations and quality control and include sample reports associated with operational monitoring and quality control.

## User Guide

The contractor shall provide a User Guide in PDF format and include instructions and screen samples to navigate and use all core system functionality (e.g., user login; application use and navigation; application configuration; user screens, and reports).  The contractor will include a table of contents, organize, and group the content by core functionality, and provide instructions for contacting the Help Desk.

## Data Element Dictionary (DED)

The contractor shall provide a DED in PDF format and document all the table names, table descriptions, field names, field descriptions, field attributes, field positions, field sizes, valid values and primary keys associated with the application database and indicate whether each field is available in the Decision Support System.  The contractor shall organize the DED with each table presented alphabetically as a separate section, order the fields for each table by position in the database, and depict the field information in a spreadsheet-like format.

# Project Requirements

## Contractor Knowledge and Experience

The contractors shall have the following knowledge and experience:

- Experience with the hosting, and the maintenance and operation of existing applications and databases.

- Knowledge of the vital records industry, including the relationship between the registration areas, the NCHS and the National Association for Public Health Statistics and Information Systems (NAPHSIS).

- Experience with developing and maintaining data interfaces.

- Experience with operating a Help Desk.

- Experience with providing comprehensive training.

## Offshore Prohibitions

Offshore is defined as not being within the United States or its territories. Offshore storage and transmission of DHSS data is prohibited. Onshore project data and project artifacts including backup and recovery files in any form shall not be accessed by offshore staff and shall not be copied, processed, transmitted, or moved offshore. Contractor is permitted to engage offshore resources including sub-contractors as specified in section 6.3.6 for development and lower level (unit & integration) testing only. Contractor is prohibited from using State data in any form even if masked or obfuscated for offshore testing. All aspects of User Acceptance Testing and production operations will take place onshore.

Associated Link:

Offshore IT Staffing Policy

## Data Classification Policy

The contractor shall abide by the terms and conditions established the Delaware Data Classification Policy, which defines the roles and responsibilities of a Data Steward based on the data classification.  The data classification for this procurement is State of Delaware Secret.

Associated Link:

Data Classification Policy

## Terms and Conditions Governing Cloud Services and Data Usage

The contractor shall abide by the terms and conditions established in Terms and Conditions Governing Cloud Services and Data Usage Policy, which govern remote hosting/cloud systems and accessing/storing State data outside of the State network. The Terms and Conditions Governing Cloud Services and Data Usage Agreement has columns identifying which provisions are mandatory depending on whether the data is Public or Non-Public.  The data classification for this procurement is Non-Public.  The mandatory clauses are identified by the checkmark in the appropriate Public/Non-Public column in each agreement.

Associated Links:

Terms and Conditions Governing Cloud Services and Data Usage Agreement

Terms and Conditions Governing Cloud Services and Data Usage Policy

The contractor has the option to conditionally accept, or reject, any clause in the agreement.  In such cases, the contractor will list the agreement clause number, state whether the clause is “accepted conditionally” or “rejected” and describe the reasoning and/or controls that are present to provide the same or similar compliance.  Any exception identified by the contractor will be vetted by Delaware Department of Technology and Information (DTI) and the Delaware Deputy Attorney General (DAG). Individual clauses may be negotiated and updated by the DTI and DAG and the negotiated agreement version will be attached to the final contract.

During the Operations and Support Phase, the contractor will renew the Terms and Conditions Governing Cloud Services and Data Usage Agreement every 12 months.

### Criminal Background Check

All Contractor staff working on this project will be subject to a Criminal Background Check (CBC). The contractor will be solely responsible for the cost the CBC. DHSS will review the CBC results. DHSS at their sole discretion may request that a contractor staff be replaced if their CBC result is unsatisfactory.

### Cyber Liability Insurance

All data in transit must be encrypted whether transmitted over a public or private network.  If the Contractor cannot comply with the requirement to encrypt data at rest, then Contractor must purchase adequate Cyber Liability Insurance to protect the contractor and the State from data breaches and other cyber security issues. The selected Contractor will present a valid certificate of cyber liability insurance for attachment to the contract prior to contract signature.

## HIPAA Regulations and Standards

The contractor shall certify compliance with Health Insurance Portability and Accountability Act (HIPAA) regulations and requirements as described in Department of Health and Human Services, Office of the Secretary, 45 CFR Parts 160, 162 and 164 along with the updated ARRA and HITECH act provisions, as well as all HIPAA requirements related to privacy, security, transaction and code sets, and provider enumeration. The proposed solution must meet these cited requirements.

## Business Associate Agreement

Because the data includes Protected Health Information (PHI), which is covered by HIPAA regulations, a Business Associate Agreement (BAA) must be signed by the contractor to acknowledge agreement with federal and state policies and standards. This agreement/contract must be in force prior to testing or production implementation of this data exchange.  During the Operations and Support Phase, the contractor will renew the BAA every 12 months.

## DHSS Data Rights

All DHSS data (Public and Non-Public) related to services provided under this contract will remain the sole property of DHSS. De-identified or derived/aggregated DHSS data is not exempted from this requirement. This provision shall survive the life of the contract. Contractor does not acquire any right, title, or interest in DHSS data under this contract. Except as otherwise required by law or authorized by DHSS in writing, no DHSS data shall be retained by the Contractor for more than 90 days following the date of contract termination. After the 90-day timeframe the following provisions will remain in effect: contractor will immediately delete or destroy this data in accordance with NIST standards and provide written confirmation to DHSS; contractor is expressly prohibited from retaining, transferring, repurposing, or reselling DHSS data except as otherwise authorized by DHSS in writing; contractor retains no ongoing rights to this data except as expressly agreed to by DHSS in the contract.

## UAT and Training Environments

The UAT and Training environments must be secured at a level equivalent to the security in place for the production environment. It must be sized and architected such that production-sized files can be copied over into UAT. The architecture must be equivalently configured so that performance and load testing will essentially produce the same results and expectations as testing in the production environment. Depending on the type of data (i.e., top secret/highly confidential, behavioral health) and specific security requirements around this data, there may or may not be an expectation to mask field values in the UAT and Training environments. Copying production data into lower environments may be prohibited especially for role-based training. Lower environments with production data that are secured in the same manner may be exempt from masking requirements as well however this may be subject to DHSS or Federal policies and regulations that override this potential exemption or explicitly disallow production data being copied into lower environments. The division Deputy Attorney General will be consulted on what is allowed/disallowed in non-production environments.

## Data Masking in Non-Production Environments

While securing of production data is of critical importance, migration of that data to lower environments presents its own set of challenges as lower environments typically are not as secure as the production environment. Masking of production data in lower environments usually involves deletion or obfuscation of actual PII-related field values such that they have no meaning as plain text and there is no identifiable method of translation back to the original values. If there are plans to copy production data to a less secure environment, Contractor will describe in detail their proposed masking strategy. If there is no expectation that production data will be copied into less secure environments, Contractor will describe their proposed test data generation plans and state clearly in this section that masking of production data is not required under this proposal.

## Data Element Dictionary (DED)

The contractor shall provide a DED and document all the table names, table descriptions, field names, field descriptions, field attributes, field positions, field sizes, valid values and primary keys associated with the application database and indicate whether each field is available in the Decision Support System.  The contractor shall organize the DED with each table presented alphabetically as a separate section, order the fields for each table by position in the database, and depict the field information in a spreadsheet-like format.

## Help Desk

The contractor shall provide help desk services by phone and email, and optionally through the internet using a secured online chat session.  The help desk will field questions and issues on all aspects of the contract, including but not limited to the use and navigation of the application, login ID and password issues, data processing, website downtime, and reports.

The contractor shall operate the Help Desk during the hours of 9:00am to 5:00pm EST, Monday through Friday.  The contractor will acknowledge receipt of all help desk inquiries submitted by email within 5 minutes of receipt and resolve emailed inquiries within two hours of receipt.  All help desk inquiries initiated by phone or online chat will be resolved during the exchange with the user, with the option to follow-up by phone or email if the exchange exceeds 10 minutes.

## Change Management Summary

The contractor shall describe their approach and methodology to change management.  The contractor shall summarize their change management process, both in terms of configuration and customization, summarize the method to request change, summarize the process to rank and prioritize change requests (via a Configuration Control Board or equivalent), summarize the associated artifacts (e.g., change request form, approval form, UAT, etc.) and deliverables (e.g., project schedule, test plan, approval form, user documentation, etc.), and summarize the role of DPH.

## Continuity of Operations Summary

The contractor shall describe their approach and methodology to ensure all systems and data are securely and routinely backed up; and recovered timely following a natural disaster, power outage, cyber security attack, or any other event that impacts systems or data.  The contractor shall identify any associated vendors, summarize backup and recovery procedures, summarize the testing and certification process, summarize the communication method for alerting DPH of a disaster or event requiring the execution of the Continuity of Operations Plan, and reference the Service Level Agreement (SLA) time to return to operations following notification to DPH.

## Application-Specific Requirements

The contractor will host, maintain, and operate the Delaware Vital Events Registration System (DELVERS) application and database.  The system will include the following core modules and functionality:

### Birth

Birth certificate information is data entered electronically using the Delaware Vital Events Registration System birth component available to six (6) hospitals and one (1) birthing center, hereafter referred to as birthing facilities.

  - Maintain the process to amend vital records and provide an audit trail when vital records staff are presented with: affidavits of paternity, legitimations, adoptions, corrections and amendments.

  - Maintain Paternity Adoption and Sex Change (PAS) component of Delaware Vitals Events Registration System.

  - Maintain the sealing process of both Adoptions and Foreign Birth Adoptions.

  - Maintain the flagged certificate process when a record is flagged with one of the existing codes and not to be printed.

  - Maintain cross link to an Acknowledgment of Paternity document.

  - Maintain Birth/Death Match process that automatically populates those records meeting the match criteria.

  - Maintain ability to manually set a deceased indicator on all birth certificates that can be linked to a death certificate.

  - Maintain the out-of-state birth import process to Delaware residents through the STEVE component.

  - Maintain the in-state Delaware birth export process to out-of-state residents through the STEVE component.

  - Maintain Birth Query Screen needs.

  - Maintain the other Reports listed below:

- Facility Delinquent Record Listing

- DPH Delinquent Record List

- Multiple Birth Report

- Non-Resident Birth Abstracts

- Non-Resident Birth Listing

- Low Birth Weight Query Letter

- Birth Index

- Infant Death Listing

- Amendment Codes by User

- NCHS Flag Listing

- Yearly Delete History

- PAS Count Listing

- Facility Report Card

### Fetal Death

Fetal death information is data entered electronically through the fetal death component of the DelVERS available to six (6) hospitals and one (1) birthing center, hereafter referred to as birthing facilities. Information is data entered by the birth facility personnel.

  - Maintain the process to amend vital records and provide an audit trail when vital records staff are presented with corrections and amendments.

  - Maintain the out-of-state fetal death import process to Delaware residents through the STEVE component.

  - Maintain the in-state Delaware fetal death export process to out-of-state residents through the STEVE component.

### Death

Death certificate information is data entered electronically through the death component in the Delaware Vital Events Registration System. The record is initiated by Delaware licensed funeral directors from 198 funeral homes and complete the demographic section of the record. The record is designated to the physicians who will medically certify the death record.

Physicians complete the Cause of Death information through the death component in the Delaware Vital Events Registration System.

In cases where the manner of death is not natural, the record can be initiated and medically certified by the Medical Examiner’s Office.

Death records can also be initiated by a hospital staff.

  - Maintain the process to amend vital records and provide an audit trail when vital records staff are presented with death corrections and amendments.

  - Maintain ability to collect and record alias information.

  - Maintain the out-of-state death import process to Delaware residents through the STEVE component.

  - Maintain the in-state Delaware death export process to out of State Residents through the STEVE component.

  - Maintain Death Query screen needs.

  - Maintain the Death Reports captured in the Delaware Vital Events Registration System:

- Death Index Report

- Unresolved Records

- Held Records Report

- Unmatched Records

- Void SFN

- Missing SFN Report

- Abandoned Records

- Duplicate Records Report

- Timeliness Report by Funeral Home

- Amendment Code by User Report

- Infant Death Report

- Weekly Mortality Report

### Marriage

The three county Clerk of the Peace offices data enter marriage information electronically through their county marriage software.

The Clerk of the Peace Offices software electronically interface with the Delaware Vital Events Registration System software.

  - The selected vendor must be able to maintain the interface from the marriage software of all county offices to the State office.

  - Maintain the process to amend vital records and provide an audit trail when vital records staff are presented with marriage corrections.

  - Maintain the Marriage Reports captured in the Delaware Vital Events Registration System:

- Marriage Listing

  - Maintain Marriage Query screen needs.

### Divorce

The three Family Courts generate and submit the paper certificates of divorce to the state. that the divorce information are data entered by BHVS staff.

  - Maintain the Divorce Reports captured in the Delaware Vital Events Registration System:

- Divorce Listing

  - Maintain Divorce Query screen needs.

### Fee & Issuance

  - Maintain an integrated accounting module to monitor requests and issuance of certificates, calculate customer fees and monitor receipt of monies following established accounting rules.

  - Maintain support functions required to enter, edit, modify, and report accounting-related events.  These include:

        - Recording receipt of monies from different transaction types.

        - Generation of invoices for the purchase of certificates by researchers and other agencies.

        - Monitoring security paper use and document retention.

        - Monitoring employee input and output.

        - Monitoring request for and issuance of certificates.

        - Calculating of customer fees supported by tables that system administrator can manage.

  - Maintain issuance procedures for certified long and short forms and research copies of vital records.

  - Maintain ability to print multiple copies of appropriate vital record type to include record number generated, date, logon, and to whom it was released.

  - Maintain ability to view two certificate screens simultaneously.  For example, while entering records user will be able to search for another client record in same or different module.

  - Maintain templates for query letters to hospitals and physicians.

  - Maintain tracking issuance and fee collection activity.

  - Maintain the Fee & Issuance Reports captured in the Delaware Vital Events Registration System:

- Daily Fees Report

        - Fee Request

        - Fee Statement

        - Fee Deposit

        - Paper Inventory

        - Cash Drawer Total Report

        - Client Balance Report

        - Document Control Number Summary Report

        - Document Control Listing Report

        - Activity Report

        - Activity Report by Payment

        - Revenue Summary Report

        - Revenue Detail Report

        - Revenue by Program Summary Report

        - System Access Report

        - Override Report

        - Partial Cash Payments Report

        - State-Wide Birth Certification Report

        - Forms Inventory Ship To Log

        - Forms Inventory Deposit Log

- Forms Inventory Document Control Log

        - Vital Check Import

### Mandatory Requirements for All Modules:

- Maintain two separate releases – legal and statistical.

- Maintain multiple methods of searching for a record (e.g., certificate number, child’s name, date, place of event, either parent’s name).

- Maintain access to the data entry screens required to create and update records.

- Maintain an electronic audit trail for all records that are viewed, printed, modified, amended, or corrected once filed, including:

  - User ID Code

  - Date of change/amendment

  - Change action and supporting evidence

  - Ability to identify contents of old and new fields

  - Ability to print reports including the information in 4 bullets directly above

  - Maintain Events table of who viewed, altered, or printed each record.

      - Maintain a Graphical User Interface (GUI) using windows, icons, menus, pointers and scroll bars and field sensitive on-line help.

      - Maintain features for auto-populating selected fields, such as State=DE.

      - Maintain automatic fill-in of repetitious data.

      - Maintain on-line context sensitive help screens.

      - Maintain Adhoc and Adhoc Management querying component.

      - The Delaware Vital Events Registration System contains legacy records that were converted to meet Delaware Code archive requirements. Ability to maintain and/or address conversion plan.

### Technical Environment Requirements

- Must be web-based and accessible by internal and external users.

- Must maintain appropriate security measures to control access by authorized personnel.

- Must maintain multiple concurrent user access to program data, controlled by role-based security access.

- Must follow the standards and requirements of the State of Delaware Department of Technology  and Information (DTI) policy located at the following URL: (http://dti.delaware.gov/information/standards-policies.shtml)

- Must agree to and sign DTI Non-Public Data Owned by the State of Delaware Terms and Conditions (T&Cs) document located at the following URL: https://dti.delaware.gov/pdfs/pp/CloudandOffsiteHostingTemplateNonPublic.pdf

### Security Requirements

- The data in DELVERS includes client specific and other sensitive information that must be secured from unauthorized access.

- To secure this access, unique user id’s and passwords are required.

- Passwords must age and expire on staggered schedules.

- The software must maintain security at a user profile and function level as well as restricting access at a screen or menu item level by user logon.

- Hardware security must maintain the preservation of unauthorized access to the DELVERS software and data.  All electronic transfers of data must maintain HIPAA compliance.

### Data Exchange Requirements

- Maintain data extracts for agency customers and BHVS staff in the file format each agency requires:

Agency:

- Child Support Enforcement extract

- Immunizations daily feed of birth and death data to the DTI SFTP site

BHVS:

- Birth Statistical Export

- SSA

- STEVE Export

- STEVE Import

- Fetal Death STEVE Export

- Fetal Death STEVE Import

- Fetal Death Statistical Export

- Death Statistical Export

- ITOPS Statistical Export

- Marriage & Divorce Statistical Export

- Acme Transax Report

- STEVE Import

- STEVE Roster Import

- STEVE Export

- STEVE Roster Export

- Maintain Health Insurance Portability & Accountability Act (HIPAA), National Center for Health Statistics (NCHS), and State of Delaware Laws and Regulations concerning Vital Records.

- Maintain the existing SSA export/import process allowing Delaware to share birth information with SSA and import assigned child social security numbers into the Delaware Vital Events Registration System.

- Maintain the existing exchange of vital events through the State and Territorial Exchange of Vital Events (STEVE) 2.0 electronic software operated by NAPHSIS.

- Maintain the existing verification of vital events through the Electronic Verification of Vital Events electronic software operated by NAPHSIS.

- Maintain the existing Validation and Interactive Edits Web Service (VIEWS) component in the electronic death component of the Delaware Vital Events Registration System that enables improved mortality data validations during data entry.

- Maintain the existing online verification of social security numbers in the death component of the Delaware Vital Events Registration System as data entry is performed.

- Maintain compliance of the NCHS statistical reporting requirements (both standard and Adhoc reporting) using NCHS defined data elements and coding.

- Maintain compliance with NCHS Birth Edit Specification defined at:

Birth Edit Specifications for the 2003 Proposed Revision of the U.S. Standard Certificate of Birth (cdc.gov)

- Maintain compliance with NCHS Death Edit Specifications defined at:

https://www.cdc.gov/nchs/data/dvs/death_edit_specifications.pdf

- Maintain and comply with all NCHS coding requirements including Federal Information Processing Standards (FIPS) related to geographic coding defined at:

https://www.cdc.gov/nchs/data/dvs/IMP8A_PrintVersion_112706.pdf

- Maintain real-time soft and hard edits to verify there are no omissions of required fields before record submission.

- Maintain process to identify duplicate vital record registrations.

### Query Functionality

From a user perspective, DHSS requires two levels of query functionality:

- A structured query environment that mirrors the production environment.

- A less structured environment that lets the user build queries from scratch.

- Currently BHVS utilizes the structured query environment.

- The vendor selected must be able to maintain the mirrored production environment utilized by external State users to verify birth, death, marriage, divorce events.

### Additional Functionality

- components.

- Add a print option on same sex birth for print labels to alleviate manual processing.

- FHIR/HL7/SQL/Web service messaging capabilities.

- Add functionality to statistical component so that Health Statistics can create/modify statistical extracts.

- Create an automated process for pre-defined statistical data extracts.

- Maintain Delaware adoption processes that is consistent with the Delaware law.

- Maintain the Fee and Issuance processes.

- Maintain a table to house multiple types of alternate reference fields such as Biggs Master Client Index (MCI) in birth and death component.

- Include the ability to accept biometrics (fingerprint identification).

- Add facility of birth on out-of-state birth import record process received through STEVE.

- Include an additional option to print a specified individual birth/death record in STEVE.

- Maintain5sa555 Induced Termination of Pregnancy (ITOP) module to include variables developed through STEVE file layout guidelines located at the following URL:  V:\HLTHPLAN\Jean\STEVE\IJE_File_Layouts_Version_2012_01_18 (1).xls