Appendix E

Project Cost Proposal

# G1. Firm Fixed Cost Forms

The contractor shall complete sections E1.1 (Project Lifecycle Cost) and E1.2 (Annual Operations and Support Cost), the sum of which represents the firm fixed cost for the contract presented in section E1.3 (Total Project Cost).

# E1.1 Project Lifecycle Cost

The following represents the deliverables and activities per the project lifecycle and phases presented in Appendix B, Section 1.2 (Project Lifecycle).  In effect, the contractor’s Project Plan defines a payment schedule; and upon the successful completion and approval of the deliverables and activities for each phase, the contractor will be paid the set amount.  This section covers the cost through deployment, and section E1.2 covers the cost post-deployment.

## Phase 1

| Project Phase Deliverables & Activities | Project Cost |
| --- | --- |
| Planning Phase |  |
| Activity: Schedule and conduct meetings |  |
| Activity: Finalize contractor and stakeholder staffing |  |
| Activity: Finalize subcontractor and/or vendor contracts, if applicable |  |
| Deliverable: Project Schedule |  |
| Deliverable: Change Management Plan |  |
| Deliverable: Continuity of Operations Plan |  |
| Deliverable: Data Conversion Plan |  |
| Deliverable: Architecture Network Diagram |  |
| Project Phase Cost | $ |

## Phase 2

| Project Phase Deliverables & Activities | Project Cost |
| --- | --- |
| Configuration and Customization Phase |  |
| Activity: Schedule and conduct meetings |  |
| Activity: Spin-up the cloud instance for the SaaS product |  |
| Activity: Configure the product |  |
| Activity: Customize the product, if applicable |  |
| Activity: Implement the Data Conversion Plan |  |
| Deliverable: Training Plan |  |
| Deliverable: Test Plan |  |
| Deliverable: Product Deployment Plan |  |
| Project Phase Cost | $ |

## Phase 3

| Project Phase Deliverables & Activities | Project Cost |
| --- | --- |
| Testing and Deployment Phase |  |
| Activity: Schedule and conduct meetings |  |
| Activity: Implement the Test Plan |  |
| Activity: Implement the Training Plan |  |
| Activity: Implement the Product Deployment Plan |  |
| Deliverable: User Guide |  |
| Deliverable: Data Element Dictionary |  |
| Project Phase Cost | $ |

# E1.2 Annual Operations and Support Cost

The contractor shall set the annual operations and support cost, which can be specified as a single all-inclusive cost category or itemized into separate cost categories (e.g., product hosting cost, mailing cost, supply cost, contractor staff position, etc.).  The contract effective date begins Base Year 1 of the contract, and the firm fixed cost for the contract includes Base Year 1 through Base Year 3.  The Division of Public Health has the option to extend the contract annually for an additional seven years.

The annual operations and support cost begins with phase 4 of the project lifecycle, Operations and Support Phase, per Appendix B, Section 1.2 (Project Lifecycle).  As such, the contractor shall prorate at a minimum Base Year 1 to exclude the Project Lifecycle Cost stated in section E.1.1, based on the projected start date of the Operations and Support Phase stated in the contractor’s Project Plan.  This covers the post-deployment cost, and section E1.1 covers the cost for the project lifecycle phases through deployment.

| Operations and Support Cost Category | Year 1 Cost | Year 2 Cost | Year 3 Cost |
| --- | --- | --- | --- |
| Cost Category 1 |  |  |  |
| Cost Category 1 |  |  |  |
| Cost Category n |  |  |  |
| Total Annual Cost | $ | $ | $ |

# E1.3 Total Project Cost

The contractor shall state the total project cost as the sum of sections E.1.1 and E.1.2.

| Project Cost Category | Project Cost |
| --- | --- |
| Phase 1 – Planning Phase |  |
| Phase 2 – Configuration and Customization Phase |  |
| Phase 3 – Testing and Deployment Phase |  |
| Phase 4 – Operations and Support Phase – Year 1 |  |
| Phase 4 – Operations and Support Phase – Year 2 |  |
| Phase 4 – Operations and Support Phase – Year 3 |  |
| Phase 5 – Project Transition-Out |  |
| Total Project Cost | $ |